AI Course

Capstone Project 
Action Plan

For students (instructor’s review required)

ⓒ2023 SAMSUNG. All rights reserved.

Samsung Electronics Corporate Citizenship Office holds the copyright of this document.

This document is a literary property protected by copyright law so reprint and reproduction without permission are prohibited.

To use this document other than the curriculum of Samsung Innovation Campus, you must receive written consent from copyright holder.

| Course | AI Course |
| --- | --- |
| Team Name | Aimer PAM |
| Team Leader/ Members | Vo Hai Dung / Vo Hai Dung |
| Project Title | AG News Text Classification |
| Goal |  |
| To build an end-to-end, modern news article classifier on the AG News corpus that goes beyond standard fine-tuning by integrating a transformer scale-ablation study (small/base and base/large of two architectures), a variance-reduction ablation with R-Drop regularisation and multi-seed soft-voting ensembling, data-quality auditing (Cleanlab), few-shot learning (SetFit), explainability (SHAP/LIME), a four-calibrator post-hoc confidence-calibration grid, multilingual extension to Vietnamese and French, and a publicly accessible Gradio demo backed by a twelve-model ONNX INT8 latency-accuracy Pareto front shipped through a public GitHub release. |  |
| Abstract |  |
| This project re-examines the classic AG News (4-class news topic) benchmark using the modern NLP toolkit of 2025. Rather than reporting a single fine-tuned BERT score, the work compares classical baselines (TF-IDF + LR/SVM, FastText) with state-of-the-art transformers at two scale tiers (DeBERTa-v3-small/base, ModernBERT-base/large) and the few-shot SetFit approach, then layers explainability (SHAP, LIME), error analysis, a four-calibrator post-hoc confidence-calibration grid (baseline / temperature scaling / class-wise isotonic regression / chained T → isotonic) and a twelve-row latency-accuracy Pareto front on top. A variance-reduction ablation (2 × 3 grid of vanilla / R-Drop across three random seeds on ModernBERT-large) closes the residual gap to the 0.95 F1 target through a 3-seed soft-voting ensemble. A tri-lingual extension built via OPUS-MT translation and back-translation augmentation explores cross-lingual transfer with mDeBERTa-v3 and XLM-RoBERTa-large on both Vietnamese (Phase 5A) and French (Phase 5B). All twelve trained encoders are exported to dynamic INT8 ONNX, benchmarked on a single host to produce the latency-accuracy Pareto front, and exposed behind a multi-model Gradio demo with automatic three-way language routing; the |  |
| entire pipeline is released through a public GitHub repository. |  |
| Method |  |
| The methodology follows a 9-phase pipeline. (1) Setup the repository, environment, W&B/MLflow tracking, and review key papers. (2) Run EDA: class balance, length statistics, n-gram analysis, label-noise audit with Cleanlab, and topic discovery with BERTopic. (3) Train classical baselines (TF-IDF + LogReg/SVM, FastText). (4) Fine-tune transformers at two scale tiers — DeBERTa-v3-small / ModernBERT-base as ablation baselines (3 epochs, linear schedule), and DeBERTa-v3-base / ModernBERT-large as primary models (5 epochs, cosine schedule, label smoothing 0.1) — via the Hugging Face Trainer API; close any residual gap to the 0.95 F1 target through a 2 × 3 variance-reduction ablation (vanilla / R-Drop × seeds 13/42/73) and a 3-seed soft-voting ensemble. (5) Extend to Vietnamese (5A) and French (5B): translate the corpus with OPUS-MT, augment with back-translation, fine-tune mDeBERTa-v3 and XLM-RoBERTa-large on each target, and produce a 2 × 2 × 2 ablation (language × encoder × back-translation). (6) Apply SetFit with 8/16/32/64 samples per class to study data efficiency. (7) Evaluate every model on Accuracy, F1-macro and ECE; run a four-calibrator post-hoc calibration grid; run SHAP + LIME explanations and detailed error analysis; add a sliding-window long-document inference path. (8) Build a multi-model Gradio demo with automatic three-way language detection, export every checkpoint to dynamic INT8 ONNX and benchmark the twelve-row latency-accuracy Pareto front on a single CPU host. (9) Write the final report, presentation slides, demo video script and 1–3 minute background-music demo video. |  |
| Data |  |
| Primary dataset: AG News (Zhang et al., 2015) — 120,000 train / 7,600 test news articles labelled into 4 classes (World, Sports, Business, Sci/Tech), retrieved via the Hugging Face datasets library. The training set is partitioned into 108,000 train / 12,000 validation examples through a stratified 90/10 split. Multilingual extension: machine-translated copies of AG News produced with Helsinki-NLP/OPUS-MT (en-vi for Vietnamese, en-fr for French), each augmented via back-translation (target → EN → target). Cleanlab is used to identify and quarantine noisy labels; BERTopic is run for unsupervised topic discovery. All translated corpora are saved as Hugging Face DatasetDict objects under data/processed/, versioned with DVC and tracked under W&B Artifacts. |  |
| Expected Outcome |  |
| Expected outcomes: a ModernBERT-large + R-Drop 3-seed soft-voting ensemble reaching ≥ 0.95 F1-macro on AG News (O1); a transformer scale-ablation table comparing small/base and base/large variants of both DeBERTa-v3 and ModernBERT; a SetFit learning curve at 8/16/32/64 samples per class (O2); a Vietnamese benchmark reaching ≥ 0.90 F1 via XLM-RoBERTa-large + back-translation (O3); a French benchmark reaching ≥ 0.90 F1 via XLM-RoBERTa-large (O8); a four-calibrator post-hoc calibration grid where the chained calibrator (temperature scaling → class-wise isotonic regression) achieves ECE ≤ 0.03 (O4); SHAP and LIME explanations for every class; a twelve-row latency-accuracy Pareto front on INT8 ONNX with the deployment-tier model identified (O5, reported honestly with hardware-bound caveats at batch size 1 on commodity x86); a public GitHub repository (O6) and the SIC final report (O7). The benefits include: a strong portfolio piece demonstrating modern NLP engineering skills (transformers, variance reduction, few-shot, XAI, post-hoc calibration, deployment); a reusable codebase for any text-classification problem; a documented tri-lingual benchmark useful for Vietnamese and French NLP research; and a deployed application that judges and recruiters can clone, run locally and interact with directly through the multi-model Gradio demo. |  |
| Role by Member |  |
| Vo Hai Dung is responsible for all phases: project management, literature review, environment setup and W&B/MLflow tracking, EDA and data-quality auditing (Cleanlab, BERTopic), classical baselines (TF-IDF, FastText), transformer fine-tuning at two scale tiers (DeBERTa-v3-small/base, ModernBERT-base/large), variance-reduction ablation (custom RDropTrainer subclass, 2 × 3 grid, 3-seed soft-voting ensemble), multilingual extension to Vietnamese (Phase 5A) and French (Phase 5B) via OPUS-MT plus back-translation, few-shot learning with SetFit, evaluation and explainability (Accuracy/F1/ECE/Latency, SHAP, LIME, error analysis), four-calibrator post-hoc calibration grid, twelve-model INT8 ONNX export and latency-accuracy Pareto-front benchmark, multi-model Gradio demo with automatic three-way language detection and sliding-window long-document inference, public GitHub release, and final report, slide deck, demo video script and 1–3 minute |  |
| demo video. |  |
| Schedule Summary |  |
| Total project duration: 76 days (Sun 1 Jun 2025 → Fri 15 Aug 2025), structured into 9 phases — Phase 1 Project Kickoff & Research (1 – 7 Jun); Phase 2 Exploratory Data Analysis (8 – 14 Jun); Phase 3 Baseline Models (15 – 21 Jun); Phase 4 Fine-tune Transformers including the 2 × 3 variance-reduction ablation and 3-seed soft-voting ensemble (22 Jun – 8 Jul); Phase 5A Multilingual Extension — Vietnamese (9 – 15 Jul); Phase 5B Multilingual Extension — French (16 – 22 Jul); Phase 6 Few-shot Learning with SetFit (23 – 25 Jul); Phase 7 Evaluation & Explainability — four-calibrator ECE grid, latency benchmark, SHAP, LIME, error analysis and sliding-window long-document strategy (26 Jul – 5 Aug); Phase 8 Demo & Deployment — multi-model Gradio app, twelve-model INT8 ONNX export and latency-accuracy Pareto-front benchmark, public GitHub release (6 – 11 Aug); Phase 9 Report & Presentation — Final Report, slides, demo video script, logo design, 1–3 minute demo video (12 – 15 Aug). Detailed daily breakdown (~103 atomic tasks across 4 hierarchy levels) is maintained in the accompanying WBS workbook (SIC_AI_Capstone_Project_Work_Breakdown_Structure.xlsx). |  |
| Comment & Assessment |  |
| The proposed scope is well-defined and goes substantially beyond a standard fine-tuning exercise. The integration of a transformer scale-ablation study (small/base + base/large for both DeBERTa-v3 and ModernBERT), a variance-reduction ablation with R-Drop and multi-seed soft-voting ensembling, label-noise auditing (Cleanlab), few-shot learning (SetFit), explainability (SHAP/LIME), a four-calibrator post-hoc confidence-calibration grid, a tri-lingual extension to Vietnamese and French, and a twelve-model INT8 ONNX latency-accuracy Pareto front reflects a comprehensive understanding of modern NLP practice. The 9-phase, 76-day plan is realistic and the deliverables are concrete and measurable. Recommended focus areas: (1) prioritise reproducibility — pin every dependency in requirements.txt and centralise seed handling; (2) document the Vietnamese and French back-translation quality before relying on the augmented data; (3) report calibration (ECE) and latency results alongside accuracy in the final write-up; (4) treat the small/base transformer runs as ablation baselines rather than final |  |
| deliverables — the larger base/large variants combined with R-Drop and multi-seed ensembling are the primary candidates for the ≥ 0.95 target; (5) document deviations from the original Action Plan in the Final Report rather than retroactively editing this document, in line with academic record-keeping practice. The proposal is approved to proceed. — Ths. Nguyễn Trung Hậu (Instructor) |  |